[Image not available]

0001 â€” Example Expense Contract

| Contractor | ACME General Contractors | Status | Sent for Signatures |
| --- | --- | --- | --- |
| Type | Cost Plus Fixed Fee | Currency | USD |

## Financials

| Original Value | $25,000.00 | Approved | $28,500.00 |
| --- | --- | --- | --- |
| Pending | $30,000.00 | Balance to Finish | $22,000.00 |

## Scope of Work

Provide general contracting services for Phase 2 renovation including demolition, framing, electrical, plumbing, HVAC upgrades, and finish work. Contractor responsible for all permits and inspections.

## Change Orders

| # | Description | Status | Amount |
| --- | --- | --- | --- |
| CO-001 | Additional electrical outlets | Approved | $2,500.00 |
| CO-002 | HVAC duct modification | Pending | $1,500.00 |
| Total |  |  | $4,000.00 |

Assigned To: John Quigley    |    Last Updated: MMM D, YYYY