CON-2026-0042 - HVAC System Replacement - Building A

## Contract Information

| Contractor | ACME Mechanical Inc. | Status | Approved |
| --- | --- | --- | --- |
| Type | Subcontract | Currency | USD |

## Financial Summary

| Original Contract Value | $150,000.00 | Approved Total | $168,500.00 |
| --- | --- | --- | --- |
| Pending Changes | $5,000.00 | Balance to Finish | $42,125.00 |

## Scope of Work

Complete replacement of existing HVAC system including removal of old equipment, installation of new units, ductwork modifications, and commissioning.

## Change Orders

| CO Number | Description | Amount | Status |
| --- | --- | --- | --- |
| CO-001 | Additional ductwork for server room | $12,500.00 | Approved |
| CO-002 | Upgraded thermostats to smart controls | $6,000.00 | Approved |
| CO-003 | Extended warranty coverage | $0.00 | Pending |
| Total |  | $18,500.00 |  |