| [Attribute(Contract.ContractorCompany.LongLabel)] |  |  |  |  | [Attribute(Contract.Number)] |
| --- | --- | --- | --- | --- | --- |
| EXHIBIT F |  |  |  | PAYMENT PROCEDURES |  |
| GENERAL CONTRACTOR |  | [Attribute(Contract.ClientCompany.ShortLabel)] |  |  |  |
| OWNER |  | [ProjectOwner.Company.LongLabel] |  |  |  |
| OWNER NUMBER |  | [Attribute(Contract.DomainPartition.CustomProjectNumber1)] |  |  |  |
| PROJECT |  | [ProjectNumber] |  |  |  |
| INTERNAL PROJECT NUMBER |  | [Attribute(Contract.CustomDate1)] |  |  |  |
| OWNER DOCUMENT DATE |  | [Attribute(Contract.CustomLookup1)] |  |  |  |
| AMENDMENTS |  | [Attribute(Contract.ClientCompany.ShortLabel)] |  |  |  |
| PAYMENT |  |  |  |  |  |
| Contractor will distribute to each subcontractor payment in accordance with FAR Firm Fixed Price for Construction Projects. The subcontractor shall provide monthly invoices. Invoices will have the following: - Project Name, [ProjectName], and Project Number, [ProjectNumber] - Subcontract Number, [Attribute(Contract.Number)] - Subcontractor's Application for Payment per AIA Document G702 - Subcontractor's Schedule of Values per AIA Document G703 - Subcontractor's pay application will be processed through GC Pay. All required compliance documents must be met for payment to be processed (SOV, COIs, bonds, W9, ACH, waivers,. etc.). Pay applications sent by email must be sent to ap@richardgroupllc.com with the following nomenclature utilizing the Richard Group project number "XX-YYY SUBNAME PAY APP 001". |  |  |  |  |  |
| Schedule of Values: Schedule of values are to be submitted to Contractor within fifteen days of execution of this agreement. Pencil Draws: To be submitted to Contractor no later than the 20th of each month. All pay applications will project to the end of each month. Original Draws: Upon acceptance of Pencil Draw by Owner, Architect, and/or Contractor, three (3) notarized sets with original signatures shall be submitted to Contractor for processing. Modifcations to Payment: Contractor shall employ modifications to Pay Application Procedures to the extent they are mandated by Owner or to the extent they can be approved to simplify procedures for Subcontractor's benefit. Waivers: Prior to or in exchange for payment, Subcontractor shall prepare and submit a partial (or final) Waiver and Release per Exhibit I. Waivers and Releases must be signed by an officer of the Subcontractor. Other signatures must be accompanied by a Power of Attorney satisfactory to the Contractor's Project Manager 2nd / 3rd Tier Subs: Subcontractors must, prior to first progress payment, supply a detailed list of all the anticipated second tier and third tier subcontractors and suppliers with estimated payment values. These forms must be included on all partial and final waivers. Separate partial and final waivers between the Subcontractor and their suppliers/subcontractors must be submitted to the Contractor. |  |  |  |  |  |
| END OF EXHIBIT F |  |  |  |  |  |
| Signature | [DocuSign(SignatureIndex=1)] |  |